**Scrum Plan 22/03 – 29/03**

*Anxiety questionnaire form*

In this iteration the following backlog items are covered:

- As a therapist I want to gain information about the patient via an adaptable questionnaire

And a part of:

- As a therapist I want to monitor the patient's progress

We have created the following tasks to complete these backlog items

Tasks:

1. Layout XML

Estimated time: 4 hours

Assigned to: Elgar

2. Patient: Layout GUI

Estimated time: 3 hours

Assigned to: Koos

3. Patient: Loading XML files in GUI

Estimated time: 6 hours

Assigned to: Hugo

4. Patient: Saving results in XML

Estimated time: 5 hours

Assigned to: Johnny

5. Therapist: Text to XML converter

Estimated time: 6 hours

Assigned to: Willem

6. Therapist: Layout GUI

Estimated time: 3 hours

Assigned to: Koos

7. Therapist: Viewing questionnaire results

Estimated time: 4 hours

Assigned to: Koos

8. Patient: Avatar in GUI

Estimated time: 4 hours

Assigned to: Elgar

9. Patient: Reaction avatar to questions

Estimated time: 4 hours

Assigned to: Hugo

These tasks are optional. These tasks will improve the therapist’s GUI, but are not necessary for the program and will only be performed if we have spare time.

Optional:

1. Therapist: List editor
2. Therapist: Saving XML forms
3. Therapist: Question editor
4. Therapist: Question selector box
5. Therapist: Previous question list
6. Therapist: Question tree
7. Therapist: Linking emotions to answers
8. Therapist: Drag/drop questions